## Slide 1: Aquifer Storage Recharge
Justin & David

## Slide 2: Situation
20m
10<Kh<50 [m/d]
Salt = 30g/l
40 000 m^3 in August & July

## Slide 3: Time planning
Divided work that needs to be done | Amount of time need to put in per person | Finished before | Planned working days
Literature search | 16 hours | 22/Dec | 20 and 21 December
Design ASR system | 16 hours | 10/Jan | 08/Jan
Producing schedule for injection, extraction and storage | 8 hours | 11/Jan | 10/Jan
Reduce waste of injected drinking water | 8 hours | 18/Jan | 12/Jan
Apply guidelines for injection pressure and maximum velocity | 8 hours | 22/Jan | 18/Jan
Run model for 10 years with a start-up year and less extracted volume | 8 hours | 24/Jan | 22/Jan
Making conclusion and finish report | 8 hours | 25/Jan | 24/Jan

## Slide 4: Literature search
Comparable systems
  Good practice
  Idea of feasibility
  Rules of thumb
Choose location?
Get guidelines for injection pressure

## Slide 5: Design ASR system
MODFLOW6 model
  Adjust parameters
  Background flow?
Optimise model to reduce waste
Ensure guidelines for injection pressure and maximum velocity are met
Run model for 10 years with a start-up year and less extracted volume

## Slide 6: Producing schedule for injection, extraction and storage
Injection
  Analysis of when water excess
Extraction
  Water deficit – July & august:
    Schedule for 1 year & 10 years
Storage possibly above ground if pumping rate too low

## Slide 7: Report
Discuss the uncertainties in your design.
  Changes in Kh
    Scenarios?
Present findings